HR Interview App · Epic 72806

Costing

DynaTech Consultancy · AI & ML Practice

Contents

1. Summary	3

2. Unit of work	3

3. Assumptions	4

4. Cost lines	4

5. Formulas and results	5

6. Copilot Studio credits	6

7. Licences the client needs	6

8. Effort	6

8.1 Build effort (Estimated - TO CONFIRM against timesheets)	6

8.2 Replication effort for a new client	7

9. Value	7

10. Price sources and date	8

Open questions	8

| Field | Value |
| --- | --- |
| Use case | HR Interview App (AI HR Interviewer) |
| Epic | 72806 - HR Interview App |
| Client | Dynatech (internal) |
| Status | UAT |
| Repository | Azure DevOps Dynatech AI-ML/dynatech-hr-interview-app (GitHub mirror DhyeyDynatech/HR-Interview-App), branch master |
| Version | 1.0, code at commit 7ce6f63 (7 Aug 2026) |
| Date | 21 Oct 2026 |

All figures are for production on the architecture in Installation Guide §2, USD list prices. Token volumes are estimates derived from the prompts and session settings in code; replace them with measured averages from the Cost & Analysis page (api_usage table) before quoting externally.

# 1. Summary

| Item | Small | Expected | Large |
| --- | --- | --- | --- |
| Interviews per month | 50 | 200 | 1,000 |
| Variable cost per interview | $0.27 | $0.27 | $0.27 |
| Monthly run cost (incl. ATS, Company Finder, 15% contingency) | $90.01 | $180.60 | $704.03 |
| Annual run cost | $1,080.12 | $2,167.20 | $8,448.36 |
| Fully loaded cost per interview | $1.80 | $0.90 | $0.70 |
| Client licences | None new (Power Automate Premium for 1 flow owner if not owned: $15 / month) |  |  |
| Build effort | 92 person-days (Estimated) + 38 person-days production hardening (TDD §8) |  |  |
| Payback (Expected) | 7.8 months (Estimated) |  |  |
| 3-year ROI (Expected) | 360% (Estimated) |  |  |

# 2. Unit of work

One transaction = one completed candidate interview: voice session, transcript scoring, audio recording, transcode, storage and two emails.

Secondary units used in the cost lines:

- ATS CV - one CV scored against one job description.

- Company Finder CV - one CV run through company extraction and web enrichment (admin only).

# 3. Assumptions

| Assumption | Small | Expected | Large | Source |
| --- | --- | --- | --- | --- |
| Recruiter users | 3 | 5 | 15 | Feature 73734 "Add 3 users"; Expected / Large TO CONFIRM |
| Interviews per month | 50 | 200 | 1,000 | TO CONFIRM with HR |
| Average call length | 12 min | 12 min | 12 min | Configurable 1-20 min; TO CONFIRM from response.duration |
| Candidate audio streamed to Voice Live | 8 min | 8 min | 8 min | Mic muted while agent speaks (voice-live-client.ts); Estimated |
| Agent speech | 4 min | 4 min | 4 min | Estimated |
| Audio tokens per minute (input / output) | 600 / 1,200 | same | same | Estimated (realtime audio tokenisation); TO CONFIRM from api_usage.metadata |
| Voice Live text tokens per interview (input, 50% cached / output) | 100,000 / 3,000 | same | same | ~25 turns × ~4,000-token context (prompt + transcript); Estimated |
| Analytics tokens per interview (input / output incl. reasoning) | 7,000 / 4,000 | same | same | src/lib/prompts/analytics.ts + transcript; Estimated |
| Question generation | 1 per 10 candidates; 2,000 in / 3,000 out | same | same | Estimated |
| Recording size | 5.8 MB (12 min at 64 kbps), kept 12 months | same | same | MediaRecorder 64 kbps; retention TO CONFIRM |
| ATS CVs per month | 500 | 2,000 | 10,000 | TO CONFIRM |
| ATS tokens per CV (input / output incl. reasoning) | 8,000 / 6,000 | same | same | src/lib/prompts/ats-scoring.ts; Estimated |
| Scanned CVs needing OCR | 10%, 2 pages, 1,500 in / 1,000 out per page | same | same | Estimated |
| Company Finder CVs per month | 100 | 400 | 2,000 | TO CONFIRM |
| Company Finder per CV | extraction 5,000 in / 2,000 out; 4 companies, 50% cache miss; per enrichment 2 web searches, 8,000 in / 2,000 out | same | same | src/lib/prompts/company-finder.ts, 30-day cache; Estimated |
| Non-production usage | $7 / month (20 preview interviews + 100 test CVs) | $7 | $7 | Estimated |

# 4. Cost lines

| Resource | Service and SKU | Billing unit | Unit price | Fixed / variable | Quantity per month (Expected) | Monthly cost (Expected) |
| --- | --- | --- | --- | --- | --- | --- |
| internalfoundry Voice Live | Voice Live Standard - Standard Speech audio input | 1M tokens | $15.00 | Variable | 960,000 (200 × 4,800) | $14.40 |
| internalfoundry Voice Live | Voice Live Standard - Standard Speech audio output | 1M tokens | $26.00 | Variable | 960,000 | $24.96 |
| internalfoundry Voice Live | Voice Live Standard - LLM text input / cached | 1M tokens | $0.66 / $0.33 | Variable | 10M / 10M | $9.90 |
| internalfoundry Voice Live | Voice Live Standard - LLM text output | 1M tokens | $2.64 | Variable | 600,000 | $1.58 |
| mdm-ai gpt-5-mini-2 | gpt-5-mini Global - interview analytics | 1M tokens in / out | $0.25 / $2.00 | Variable | 1.4M / 0.8M | $1.95 |
| mdm-ai gpt-5-mini-2 | gpt-5-mini Global - question generation | 1M tokens in / out | $0.25 / $2.00 | Variable | 40,000 / 60,000 | $0.13 |
| mdm-ai gpt-5-mini-2 | gpt-5-mini Global - ATS scoring + OCR | 1M tokens in / out | $0.25 / $2.00 | Variable | 2,000 CVs | $29.00 |
| mdm-ai gpt-5-mini-2 | gpt-5-mini Global - company extraction | 1M tokens in / out | $0.25 / $2.00 | Variable | 400 CVs | $2.10 |
| OpenAI API | gpt-5-mini + web_search - company enrichment | per call / 1M tokens | $0.01 per search; $0.25 / $2.00 | Variable | 800 enrichments | $20.80 |
| hrinterviewrecordings | Blob Hot LRS | GB-month | $0.0184 | Variable | ~14 GB (12 months × 200 × 5.8 MB) | $0.26 |
| hr-interview-app | Vercel Pro (1 seat, $20 usage credit) | month | $20.00 | Fixed | 1 | $20.00 |
| Supabase project | Supabase Pro | month | $25.00 | Fixed | 1 | $25.00 |
| Power Automate flow | Premium HTTP trigger (existing licence) | user-month | $15.00 | Licence (§7) | 0 new | $0.00 |
| Non-production | Same services | month | - | Variable | - | $7.00 |
| Subtotal |  |  |  |  |  | $157.04 (rounding: $45 fixed + $105.04 variable + $7) |

Large scenario adds an estimated $35 / month fixed (Vercel usage beyond credit, Supabase compute add-on) - TO CONFIRM.

# 5. Formulas and results

- Variable cost per interview = Σ(unit price × quantity per interview)

  - Voice Live: 4,800 × $15/1M + 4,800 × $26/1M + 50,000 × $0.66/1M + 50,000 × $0.33/1M + 3,000 × $2.64/1M = $0.0720 + $0.1248 + $0.0330 + $0.0165 + $0.0079 = $0.2542

  - Analytics: 7,000 × $0.25/1M + 4,000 × $2.00/1M = $0.0098

  - Question generation (÷ 10 candidates): (2,000 × $0.25/1M + 3,000 × $2.00/1M) ÷ 10 = $0.0007

  - Storage (12 months): 5.8 MB × 12 × $0.0184/GB ≈ $0.0010

  - Total = $0.2657 ≈ $0.27 per interview

- Variable cost per ATS CV = 8,000 × $0.25/1M + 6,000 × $2.00/1M + OCR 10% × 2 × (1,500 × $0.25/1M + 1,000 × $2.00/1M) = $0.0020 + $0.0120 + $0.0005 = $0.0145

- Variable cost per Company Finder CV = extraction (5,000 × $0.25/1M + 2,000 × $2.00/1M) + 2 enrichments × (2 × $0.01 + 8,000 × $0.25/1M + 2,000 × $2.00/1M) = $0.00525 + 2 × $0.026 = $0.0573

- Monthly cost = (fixed monthly + interviews × $0.2657 + ATS CVs × $0.0145 + CF CVs × $0.0573 + non-production) × 1.15 contingency

- Fully loaded cost per interview = monthly cost ÷ interviews (includes ATS and Company Finder, which support the same hiring flow)

| Result | Small | Expected | Large |
| --- | --- | --- | --- |
| Fixed monthly | $45.00 | $45.00 | $80.00 |
| Interviews | 50 × $0.2657 = $13.29 | 200 × $0.2657 = $53.14 | 1,000 × $0.2657 = $265.70 |
| ATS CVs | 500 × $0.0145 = $7.25 | 2,000 × $0.0145 = $29.00 | 10,000 × $0.0145 = $145.00 |
| Company Finder CVs | 100 × $0.0573 = $5.73 | 400 × $0.0573 = $22.90 | 2,000 × $0.0573 = $114.50 |
| Non-production | $7.00 | $7.00 | $7.00 |
| Before contingency | $78.27 | $157.04 | $612.20 |
| Monthly (× 1.15) | $90.01 | $180.60 | $704.03 |
| Annual | $1,080.12 | $2,167.20 | $8,448.36 |
| Variable cost per interview | $0.27 | $0.27 | $0.27 |
| Fully loaded cost per interview | $1.80 | $0.90 | $0.70 |

Fallback provider: if USE_VOICE_LIVE is not true, Retell AI bills per minute (code fallback rate $0.07 / min) → 12 min × $0.07 = $0.84 per interview, about 3.3× the Voice Live voice cost.

# 6. Copilot Studio credits

Not applicable - the solution does not use Copilot Studio.

# 7. Licences the client needs

| Licence | Who | Quantity | Already owned? | Monthly cost |
| --- | --- | --- | --- | --- |
| Power Automate Premium (HTTP trigger) | Owner of the email flow | 1 | TO CONFIRM (likely) | $15.00 if not owned |
| Microsoft 365 / Exchange Online mailbox | Sender of invitation emails | 1 | Yes (existing) | $0.00 |
| Recruiter access to the app | HR users | 3-15 | n/a - no per-user licence | $0.00 |
| Candidate access | Candidates | n/a | n/a | $0.00 |
| Azure subscription, OpenAI API org, Vercel Pro, Supabase Pro | Practice | 1 each | Yes (in run cost §4) | in §5 |

# 8. Effort

## 8.1 Build effort (Estimated - TO CONFIRM against timesheets)

Basis: Epic 72806 activated 16 Feb 2026, UAT 26 May 2026; 101 commits on 35 working days (11 Mar - 7 Aug 2026), one developer; 41 child Features.

| Phase | Person-days |
| --- | --- |
| Discovery, fork of FoloUp base, environment setup | 5 |
| Interview creation, voice interview, scoring (Retell) | 20 |
| Proctoring (face, multi-person, camera, tab) | 8 |
| Candidate management, CSV, email, statuses, retakes | 10 |
| ATS scoring (Feature 75752) | 12 |
| Company Finder (Feature 76451) | 10 |
| Cost analysis (Feature 77587) | 5 |
| Retell → Azure Voice Live migration (Feature 82158) incl. recording, save resilience, sweep | 15 |
| UAT fixes and documentation | 7 |
| Total | 92 |

## 8.2 Replication effort for a new client

| Activity | Person-days |
| --- | --- |
| Provision Azure, Supabase, Vercel, Power Automate (Installation Guide §4) | 2 |
| Branding, email templates, recruiter list, interviewer personas | 2 |
| Data load (users, first interviews) | 1 |
| UAT with client HR | 3 |
| Total per client | 8 |
| One-off production hardening before any external client (TDD §8) | 37-39 |

# 9. Value

| Benefit | Calculation (Expected) | Evidence grade |
| --- | --- | --- |
| Recruiter time saved on first-round screening | 200 interviews × (40 - 10) min = 100 h / month | Estimated - TO CONFIRM baseline minutes |
| Recruiter time saved on CV screening | 2,000 CVs × (5 - 1) min = 133.3 h / month | Estimated - TO CONFIRM |
| Monetised at loaded HR cost | 233.3 h × $15 / h = $3,500 / month | Estimated - TO CONFIRM hourly rate |
| Net monthly benefit | $3,500.00 - $180.60 = $3,319.40 | Estimated |
| Investment | (92 + 38) person-days × $200 / day = $26,000 | Estimated - TO CONFIRM internal day rate |
| Payback | $26,000 ÷ $3,319.40 = 7.8 months | Estimated |
| 3-year ROI | (36 × $3,319.40 - $26,000) ÷ $26,000 = 360% | Estimated |

Non-monetised: same-day screening, consistent questions for every candidate, recorded evidence for every decision.

# 10. Price sources and date

| Item | Price | Source | Checked |
| --- | --- | --- | --- |
| gpt-5-mini Global input / cached / output | $0.25 / $0.025 / $2.00 per 1M tokens | Azure Retail Prices API, meters "GPT 5 Mini Inpt Glbl", "cchd Inpt Glbl", "outpt Glbl" (eastus2) | 21 Oct 2026 |
| Voice Live Standard - LLM text input / cached / output | $0.66 / $0.33 / $2.64 per 1M tokens | Azure Retail Prices API, "Voice Live API Std - LLM Text …" | 21 Oct 2026 |
| Voice Live Standard - Standard Speech audio input / output | $15.00 / $26.00 per 1M tokens | Azure Retail Prices API, "Voice Live API Std - Standard Speech Audio …" (output price effective 1 May 2026) | 21 Oct 2026 |
| Blob Storage Hot LRS | $0.0184 per GB-month | Azure Retail Prices API (eastus2) | 21 Oct 2026 |
| OpenAI web search | $10 per 1,000 calls | PRICING.WEB_SEARCH_PER_CALL in src/types/cost.ts; public sources conflict ($10 vs $25) - TO CONFIRM on OpenAI pricing page | 21 Oct 2026 |
| Vercel Pro | $20 / month incl. 1 seat and $20 usage credit | vercel.com/pricing | 21 Oct 2026 |
| Supabase Pro | $25 / month | Third-party summaries of supabase.com/pricing - TO CONFIRM | 21 Oct 2026 |
| Power Automate Premium | $15 / user / month | Practice outline price reference (16 Oct 2026) | 16 Oct 2026 |
| Retell AI | $0.07 / min | PRICING.RETELL_VOICE_PER_MIN in src/types/cost.ts | 21 Oct 2026 |

Note: the app's own cost tracker (src/types/cost.ts) uses $30 / 1M for Voice Live audio output; the current list price is $26 / 1M. Update the constant.

# Open questions

- TO CONFIRM: Measured averages from Cost & Analysis (api_usage): Voice Live audio and text tokens per interview, average call length, ATS tokens per CV.

- TO CONFIRM: Monthly volumes (interviews, ATS CVs, Company Finder CVs) for each scenario.

- TO CONFIRM: Recruiter baseline minutes per screening call and per CV, and loaded HR hourly rate.

- TO CONFIRM: Actual build effort from timesheets and internal day rate.

- TO CONFIRM: Supabase plan, Vercel usage beyond credit, and whether Power Automate Premium is already owned.

- TO CONFIRM: OpenAI web search price for gpt-5-mini.

- TO CONFIRM: Recording retention period (drives storage cost).