HR Interview App · Epic 72806

Installation Guide

DynaTech Consultancy · AI & ML Practice

Contents

1. Prerequisites	3

2. Production resources (bill of resources)	3

3. Environments	4

4. Installation steps	4

5. Configuration	5

6. Post-install verification	7

7. Rollback	7

8. Monitoring and routine tasks	7

9. Troubleshooting	8

10. Support model	8

Open questions	8

| Field | Value |
| --- | --- |
| Use case | HR Interview App (AI HR Interviewer) |
| Epic | 72806 - HR Interview App |
| Client | Dynatech (internal) |
| Status | UAT |
| Repository | Azure DevOps Dynatech AI-ML/dynatech-hr-interview-app (GitHub mirror DhyeyDynatech/HR-Interview-App), branch master |
| Version | 1.0, code at commit 7ce6f63 (7 Aug 2026) |
| Date | 21 Oct 2026 |

This guide describes a production installation on Vercel + Azure + Supabase, the configuration the code is built for. Close the security gaps in TDD §8 before go-live with external candidates.

# 1. Prerequisites

| Item | Requirement |
| --- | --- |
| Azure subscription | Contributor on the resource group; TO CONFIRM subscription name |
| Azure OpenAI | Access approved; quota for gpt-5-mini (TO CONFIRM TPM, suggest ≥ 200K TPM) |
| Microsoft Foundry | Resource in a region that offers Voice Live (TO CONFIRM region) |
| Supabase | Organisation account; Pro plan recommended |
| Vercel | Pro team (300 s function duration and cron are required) |
| OpenAI | API organisation with billing (for Company Finder web search) |
| Power Automate | Licence with premium HTTP trigger (Power Automate Premium or equivalent) and an Outlook mailbox to send from |
| Retell AI | Optional - only if USE_VOICE_LIVE is not true |
| Tools | Node ≥ 20 (.nvmrc = 24), Yarn 4.12.0 (corepack enable), Git, Azure CLI |
| Network | Candidates need outbound HTTPS / WSS to *.vercel.app (or custom domain), *.services.ai.azure.com, *.blob.core.windows.net |

# 2. Production resources (bill of resources)

| Resource name | Service | SKU / tier | Region | Qty | Purpose | Exists or to create |
| --- | --- | --- | --- | --- | --- | --- |
| mdm-ai | Azure OpenAI | Standard S0; deployment gpt-5-mini-2 (gpt-5-mini, Global Standard TO CONFIRM) | TO CONFIRM | 1 | Questions, scoring, ATS, extraction, OCR | Exists (shared - TO CONFIRM dedicated for prod) |
| internalfoundry | Microsoft Foundry (AI Services) | Voice Live Standard tier (token billing) | TO CONFIRM | 1 | Real-time voice interview | Exists (shared - TO CONFIRM) |
| hrinterviewrecordings | Azure Storage (StorageV2) | Standard LRS, Hot | TO CONFIRM | 1 | Containers interview-recordings, interview-resumes, interview-images | Exists |
| hhmaezuhofrrbdqxzmuo | Supabase project | TO CONFIRM plan (Pro $25 / month assumed) | TO CONFIRM | 1 | PostgreSQL system of record | Exists |
| hr-interview-app | Vercel project | Pro ($20 / month, 1 seat) | TO CONFIRM function region | 1 | Web app, API, cron | Exists (Feature 78686 On Hold - TO CONFIRM) |
| OpenAI API org | OpenAI | Pay-as-you-go | US | 1 | gpt-5-mini + web_search for Company Finder | TO CONFIRM |
| Email flow | Power Automate cloud flow (HTTP trigger → Outlook "Send an email (V2)") | Premium | TO CONFIRM environment | 1 | Invitations, notifications, password reset | TO CONFIRM name |
| Retell agent(s) | Retell AI | Pay-as-you-go | US | 0-2 | Fallback voice only | Optional |

# 3. Environments

| Environment | Hosting | Azure / Supabase | URL |
| --- | --- | --- | --- |
| Dev | Local yarn dev (0.0.0.0:3000) | Same resources as prod today (TO CONFIRM separate dev resources) | http://localhost:3000 |
| Test / UAT | Vercel preview deployments or internal server (Feature 73736) | TO CONFIRM | TO CONFIRM |
| Prod | Vercel project hr-interview-app | As §2 | TO CONFIRM (NEXT_PUBLIC_LIVE_URL) |

# 4. Installation steps

- Clone and build locally.

git clone https://dynatechconsultancy@dev.azure.com/dynatechconsultancy/Dynatech%20AI-ML/_git/dynatech-hr-interview-app cd dynatech-hr-interview-app corepack enable && yarn install yarn build

Verify: build completes without errors.

- Create the Supabase project and run DB setup/complete_database_setup.sql in the SQL editor. Verify: tables user, interview, interview_assignee, response, api_usage, ats_*, cf_* exist.

- Apply schema fixes not in the SQL file (TO CONFIRM source scripts):

  - Create functions increment_job_progress(job_uuid, processed_inc, failed_inc), increment_cf_job_progress(...), sum_api_usage_cost(...).

  - Allow azure-voicelive in the api_usage.service CHECK constraint.

  - Revoke anon grants / add RLS (TDD §8). Verify: select proname from pg_proc where proname like '%job_progress%'; returns two rows.

- Seed interviewer personas. Insert rows into interviewer (name, image /interviewers/Lisa.png / /interviewers/Bob.png, description, empathy, exploration, rapport, speed; agent_id only for Retell). Values in INTERVIEWERS, src/lib/constants.ts. Verify: Interviewers page shows the personas.

- Create the storage account hrinterviewrecordings (Standard LRS, Hot). Containers are auto-created on first upload.

az storage account create -n hrinterviewrecordings -g <rg> -l <region> --sku Standard_LRS --kind StorageV2 --access-tier Hot

Verify: az storage account show -n hrinterviewrecordings succeeds.

- Deploy gpt-5-mini on mdm-ai as gpt-5-mini-2.

az cognitiveservices account deployment create -g <rg> -n mdm-ai --deployment-name gpt-5-mini-2 \ --model-name gpt-5-mini --model-version <version> --model-format OpenAI --sku-name GlobalStandard --sku-capacity <TPM/1000>

Verify: a chat completion call returns 200.

- Enable Voice Live on Foundry resource internalfoundry; note the endpoint https://internalfoundry.services.ai.azure.com. Verify: Preview mode interview (step 12) connects.

- Build the Power Automate flow: trigger "When an HTTP request is received" with schema { "emailMeta": { "to": "string", "subject": "string", "body": "string" } } → "Send an email (V2)" with HTML body → Response 200. Copy the HTTP URL. Verify: POST a test payload; email arrives.

- Create the Vercel project from the repo (framework Next.js, install yarn install, build yarn build). Set environment variables from §5. Verify: deployment succeeds; /sign-in loads.

- Confirm the cron /api/voice-live/sweep-stale at 0 2 * * * (from vercel.json) under Vercel → Settings → Cron Jobs, and set CRON_SECRET. Verify: Vercel shows the cron; a manual run returns 200.

- Create the first admin. POST /api/auth/signup with first name, last name, email, password (creates role: admin). Then block this endpoint (TDD §8). Verify: sign-in reaches Overview.

- Run a preview interview. Create an interview, open it, click Preview (?preview=true). Verify: agent speaks, asks first question, ends at the time limit.

# 5. Configuration

| Setting | Purpose | Where set | Dev | Prod |
| --- | --- | --- | --- | --- |
| NEXT_PUBLIC_LIVE_URL | Base URL in links and emails | Vercel env / .env | localhost:3000 | TO CONFIRM |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL | Vercel env | https://hhmaezuhofrrbdqxzmuo.supabase.co | same / TO CONFIRM |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Browser DB key (secret name) | Vercel env | secret | secret |
| SUPABASE_SERVICE_ROLE_KEY | Server DB key | Vercel env | secret | secret |
| AZURE_OPENAI_ENDPOINT | Azure OpenAI endpoint | Vercel env | https://mdm-ai.openai.azure.com | TO CONFIRM |
| AZURE_OPENAI_API_KEY | Azure OpenAI key | Vercel env | secret | secret |
| AZURE_OPENAI_API_VERSION | API version | Vercel env | 2024-12-01-preview | same |
| AZURE_OPENAI_DEPLOYMENT_GPT5_MINI | Deployment name | Vercel env | gpt-5-mini-2 | same |
| OPENAI_ANALYTICS_TIMEOUT_MS | Analytics timeout | Vercel env | unset (120000) | 120000 |
| OPENAI_API_KEY | Company Finder web search | Vercel env | secret | secret |
| USE_VOICE_LIVE | true = Azure Voice Live, else Retell | Vercel env | true | TO CONFIRM true |
| AZURE_VOICELIVE_ENDPOINT | Voice Live endpoint | Vercel env | https://internalfoundry.services.ai.azure.com | same / TO CONFIRM |
| AZURE_VOICELIVE_API_KEY | Voice Live key | Vercel env | secret | secret |
| AZURE_VOICELIVE_MODEL | Live model | Vercel env | gpt-5-mini | same |
| AZURE_VOICELIVE_VOICE | TTS voice | Vercel env | en-IN-Diya:DragonHDLatestNeural | same |
| AZURE_VOICELIVE_API_VERSION | API version | Vercel env | 2025-10-01 | same |
| AZURE_VOICELIVE_PLAYBACK_MIN_LEAD_MS | Jitter buffer (mid-sentence cuts) | Vercel env | 1000 | 1000 |
| AZURE_VOICELIVE_PLAYBACK_LEAD_MS, AZURE_VOICELIVE_REASONING_EFFORT, AZURE_VOICELIVE_TRANSCRIPTION_MODEL, AZURE_VOICELIVE_BYOM_PROFILE, AZURE_VOICELIVE_FOUNDRY_RESOURCE_OVERRIDE | Optional tuning | Vercel env | unset | unset |
| AZURE_STORAGE_ACCOUNT_NAME | Storage account | Vercel env | hrinterviewrecordings | same |
| AZURE_STORAGE_ACCOUNT_KEY | Storage key | Vercel env | secret | secret |
| AZURE_STORAGE_CONTAINER / _RESUME_CONTAINER / _IMAGE_CONTAINER | Container names | Vercel env | interview-recordings / default interview-resumes / default interview-images | same |
| POWER_AUTOMATE_FLOW_URL | Email flow URL (contains SAS) | Vercel env | secret | secret |
| POWER_AUTOMATE_ACCESS_TOKEN, POWER_AUTOMATE_SAS_TOKEN | Optional flow auth | Vercel env | unset | TO CONFIRM |
| FIXED_RECRUITER_EMAIL | Recipient of completion emails | Vercel env | TO CONFIRM | TO CONFIRM |
| RETELL_API_KEY | Retell fallback | Vercel env | secret | secret if used |
| PASSWORD_SALT, JWT_SECRET | Auth secrets (32-byte random) | Vercel env | secret | secret, unique per env |
| CRON_SECRET | Gates sweep cron | Vercel env | secret | secret |

# 6. Post-install verification

| # | Test | Expected result |
| --- | --- | --- |
| 1 | Sign in as admin | Overview page with KPI cards |
| 2 | Create interview with Generate Questions | Questions appear; Save gives a link |
| 3 | Add candidate with photo and CV; Send Email | Invitation email arrives; status Interview Sent |
| 4 | Candidate completes 3-minute interview | Interview Complete screen; recruiter email with scores |
| 5 | Open response | Scores, transcript, MP3 recording (within 10 min), violations |
| 6 | ATS: 5 CVs against a JD | Scores 0-10; candidates ≥ 5 auto-created |
| 7 | Company Finder: 3 CVs | Companies listed with relevance flag |
| 8 | Cost & Analysis | Rows for interview_response, voice_call, ats_scoring |
| 9 | Cron manual run with Authorization: Bearer <CRON_SECRET> | HTTP 200 |

# 7. Rollback

- Vercel → Deployments → previous deployment → Promote to Production (instant).

- Voice issue: set USE_VOICE_LIVE=false to fall back to Retell (requires RETELL_API_KEY and interviewer.agent_id), redeploy.

- Database: Supabase Pro daily backups / point-in-time recovery (TO CONFIRM PITR add-on). Schema changes must ship with a down script.

- Model: revert AZURE_OPENAI_DEPLOYMENT_GPT5_MINI to the previous deployment name.

# 8. Monitoring and routine tasks

| Task | Frequency | Owner |
| --- | --- | --- |
| Review Vercel function errors (save-call, transcode-recording, ATS process) | Daily | TO CONFIRM |
| Check responses with recording_status ≠ uploaded or is_analysed = false | Weekly | TO CONFIRM |
| Cost review on Cost & Analysis page; Azure budget alert at TO CONFIRM $/month | Weekly / monthly (Feature 73756 weekly cost report) | TO CONFIRM |
| Rotate AZURE_* keys, SUPABASE_SERVICE_ROLE_KEY, OPENAI_API_KEY, JWT_SECRET, Power Automate URL | Every 90 days | TO CONFIRM |
| Check model retirement dates for gpt-5-mini and Voice Live API version | Quarterly | TO CONFIRM |
| Purge personal data past retention (once defined) | Monthly | TO CONFIRM |
| Update Pricing constants in src/types/cost.ts | Quarterly | Developer |

# 9. Troubleshooting

| Symptom | Cause | Fix |
| --- | --- | --- |
| Candidate sees "Your browser can't record this interview" | Safari / iOS / in-app browser | Use desktop Chrome or Edge |
| "You are not authorized person" | Email not assigned to this interview | Assign interview to the candidate's exact email |
| "You have already completed this interview" | allow_retake = false | Resend invitation (re-enables retake) |
| Agent voice cuts mid-sentence | Network jitter | Raise AZURE_VOICELIVE_PLAYBACK_MIN_LEAD_MS (e.g. 1,500) |
| Interview never connects (Voice Live) | Wrong endpoint / key / model, quota | Check env vars; 500 from /api/register-call means a missing variable |
| Scores missing on a response | Analytics timeout / quota 429 | Open the response (get-call retries analytics once); check Azure quota |
| "Recording is still processing" > 10 min | Transcode failed | Run /api/transcode-recording/backfill (bearer secret) or check recording_status |
| Abandoned interview still open | Tab closed, beacon failed | Wait for 02:00 cron or run sweep manually |
| Emails not sent | Power Automate flow off / URL rotated | Check flow run history; update POWER_AUTOMATE_FLOW_URL |
| ATS / Company Finder stalls | Recruiter closed the tab (client-driven queue) | Reopen the page; stale tasks reset after 3-7 min |
| Voice Live cost rows missing | api_usage.service CHECK lacks azure-voicelive | Apply step 4.3 schema fix |

# 10. Support model

| Level | Owner | Scope | SLA |
| --- | --- | --- | --- |
| L1 | HR admin (TO CONFIRM name) | Candidate access, resend invites, user questions | TO CONFIRM (e.g. same business day) |
| L2 | AI & ML Practice - Dhyey Bhalodiya (responsible developer, Epic 72806) | Configuration, failed interviews, data fixes | TO CONFIRM |
| L3 | AI & ML Practice lead - Krunal Patel (Epic assigned by) / Microsoft, Supabase, Vercel support | Code defects, platform incidents | TO CONFIRM |

Escalation: L1 → L2 via TO CONFIRM channel (Teams / ADO bug on Epic 72806) → L3.

# Open questions

- TO CONFIRM: Final production host (Vercel vs Dynatech internal server / Docker) and production URL.

- TO CONFIRM: Regions for all resources and whether prod gets dedicated (non-shared) Azure resources.

- TO CONFIRM: Source scripts for the three missing RPC functions and the api_usage CHECK change.

- TO CONFIRM: Power Automate flow name, environment, owner and licence.

- TO CONFIRM: FIXED_RECRUITER_EMAIL value and L1 / L2 / L3 contacts and SLAs.

- TO CONFIRM: Supabase plan and backup / PITR setting.